# AI Loan Eligibility Assistant

Use case: AI-powered loan eligibility guidance for a retail bank

This lifecycle maps the nine stages a regulated, AI-powered lending decision-support tool moves through, from initial framing to eventual retirement. Each stage produces artifacts — documentation, test results, sign-offs, and logs — that a validator, regulator, or internal auditor could review at any point, even months after deployment.

| # | Stage | Description | Additional Considerations |
| --- | --- | --- | --- |
| 1 | Ideation | Business problem framed as a high-value banking use case: faster, safer loan eligibility support. | Stakeholders from lending, risk, compliance, and product align on scope and success metrics. A preliminary cost-benefit and feasibility check confirms the use case merits further investment. |
| 2 | Intake | Formal submission of applicant data, credit profile, policy documents, and user context. | Data lineage and consent basis for each input source are recorded at intake, since these records become critical evidence during later audits. |
| 3 | Risk Tiering | Classified per banking risk and sensitivity, with strict controls for regulated decision support. | Tiering determines downstream requirements automatically — higher tiers trigger mandatory human review, stricter model explainability standards, and more frequent revalidation cycles. |
| 4 | Design | Architecture and controls sized to the risk tier, including human review and auditability. | Includes designing fallback paths for low-confidence predictions, defining the human-in-the-loop checkpoints, and specifying what must be logged for auditability. |
| 5 | Build | Develop the model, retrieval layer, policy grounding, and explainable decision workflow. | Policy grounding ensures the model's guidance stays tied to current lending policy documents rather than drifting into ungrounded generation, reducing hallucination risk in a regulated context. |
| 6 | Validate | Independent testing for accuracy, privacy, bias, and compliance before go-live. | Validation should be performed by a team independent of the build team, with documented sign-off, and should include adversarial and edge-case testing (e.g., thin-file applicants, protected-class fairness checks). |
| 7 | Deploy | Controlled rollout in loan operations with monitored access and escalation paths. | A phased rollout (e.g., shadow mode, then limited pilot branches, then full deployment) limits blast radius if unexpected issues surface, and escalation paths ensure loan officers can flag and override low-confidence outputs. |
| 8 | Monitor | Ongoing performance, drift tracking, fairness checks, and policy updates. | Automated alerts for data or concept drift should trigger a re-validation review rather than silent degradation, and monitoring dashboards should be reviewed on a fixed cadence by risk and compliance owners. |
| 9 | Retire | Formal decommissioning with secure data handling, archival, and closure procedures. | Retirement includes preserving audit trails and decision logs per regulatory retention requirements, securely archiving or deleting training/inference data per policy, and formally documenting lessons learned for future use cases. |

## Cross-Cutting Considerations

• Governance: A named accountable owner (e.g., a model risk officer) should track the use case across all nine stages, not just at Risk Tiering.

• Explainability: Every automated eligibility recommendation should be traceable to specific policy clauses and input factors, so loan officers and applicants can understand the basis for a decision.

• Regulatory alignment: Fair lending laws (e.g., ECOA, Regulation B) and model risk management guidance (e.g., SR 11-7) should be mapped explicitly onto the Design and Validate stages.

• Change management: Any change to the underlying model, policy grounding data, or risk tier after go-live should trigger a return to Validate before redeployment, rather than a direct push to Monitor.

• Human oversight: Loan officers should retain override authority at every risk tier, with overrides logged and periodically reviewed to detect automation bias in either direction.

Note: Every arrow in this diagram is a handoff — and every stage produces an artifact a validator or auditor could review months later.